## Portfolio Dashboard Project Roadmap

### 🎯 Project Vision

Build a Portfolio Dashboard Platform where users can log in, fill in profile info, skills, and projects, choose a portfolio template, and publish their public portfolio page. Includes admin panel for management.

### 🔍 Learning Goals

- JWT Authentication + Refresh Tokens

- CRUD Operations (Axios, manual error handling)

- Redux Toolkit for state management

- React Router (protected/public routes)

- Hooks: useEffect, useMemo, useCallback, useRef

- Context API for theme toggling

- UI Layout and Styling (Navbar, Sidebar, Footer)

- Error handling, caching, performance optimization

## 🗞️ Step-by-Step Roadmap

### Phase 1 — Setup & Structure

- Initialize React App (Vite or CRA)

- Setup folder structure:

  - /components (Navbar, Sidebar, Footer)

  - /features (Auth, UserProfile, Portfolios, Admin)

  - /app (Store, Context)

  - /pages (Login, Dashboard, Profile, Admin, PublicPortfolio)

- Install dependencies: React Router, Redux Toolkit, Axios, Tailwind/MUI

- Setup Routing:

  - / (Landing page)

  - /login

  - /dashboard (Protected)

  - /admin (Protected)

  - /portfolio/:username (Public)

Goal: Have basic routing and placeholder pages.

### Phase 2 — UI & Layout

- Design layout:

  - Navbar (logo, theme toggle, user avatar)

  - Sidebar (menu links)

  - Footer (simple info)

- Responsive design: collapsible sidebar for mobile.

- Theme toggle via Context API (persist with localStorage).

Goal: Static, responsive UI ready for backend integration.

### Phase 3 — Authentication (JWT + Refresh Token)

- Create Login/Register forms with validation.

- Backend (FastAPI) issues:

  - Access Token (30 min expiry)

  - Refresh Token (7 days expiry)

- Frontend logic:

  - Axios interceptors for attaching token

  - Auto-refresh token before expiry

- Redux authSlice: manage user, token, isAuthenticated, etc.

- Protect routes (redirect if no token).

Goal: Full auth flow with auto-refresh and protected routes.

### Phase 4 — CRUD: Portfolio Data

User manages: - Profile Info - Skills (CRUD) - Projects (CRUD) - Template Selection

Pages: - Dashboard (overview) - Profile (forms) - Skills (CRUD) - Projects (CRUD) - Preview (portfolio preview)

Goal: CRUD operations with manual loading/error handling and Redux caching.

### Phase 5 — Admin Panel

- Admin Dashboard: view all users, delete/deactivate accounts.

- Admin-only routes (role-based access).

- UseMemo for computed summaries.

Goal: Role-based admin system.

### Phase 6 — Public Portfolio Page

- Route /portfolio/:username

- Fetch and render public portfolio data.

- Handle loading/errors gracefully.

Goal: Public, dynamic portfolio pages per user.

### Phase 7 — UI Polish & Performance

- Add loading spinners, toasts, and error boundaries.

- Optimize with:

  - useCallback (for handlers)

  - useMemo (for filtered data)

  - useEffect (for fetching)

  - useRef (for DOM/timers)

- Improve Redux caching and minimize re-fetching.

Goal: Smooth, responsive, optimized UI.

### Phase 8 — Deployment & Testing

- Deploy frontend (Vercel/Netlify) and backend (Render/Railway).

- Configure CORS and environment variables.

- Test login flow, token refresh, and CRUD ops.

Goal: Fully deployed, tested, and stable app.

## ⚙️ Hook Usage Summary

| Hook | Purpose |
| --- | --- |
| useEffect | Fetch data, handle side effects |
| useMemo | Cache derived/computed data |
| useCallback | Optimize event handlers |
| useRef | Manage focus, DOM refs, store previous state |
| Context API | Manage theme and global UI states |
| Redux Toolkit | Global state for auth, caching, UI |

## 🛠️ Final Stack

- Frontend: React (Vite) + Redux Toolkit + Context + Axios

- Backend: FastAPI + JWT Auth + Refresh Tokens

- Features: Auth, CRUD, Admin Panel, Public Portfolios, Theming, Caching, Protected Routes

Next Step: Start Phase 1 — Setup & Structure and build it step-by-step.